PHASE 2: PROJECT PLANNING PHASE
Project Planning Template (Product Backlog & Sprints)

| Date | 20 October 2026 |
| --- | --- |
| Team ID | HP-TEAM-2026 |
| Project Name | HotelPro — Hotel Booking and Management Platform with AI Assistant |
| Maximum Marks | 5 Marks |

| Sprint | Epic | Story ID | User Story / Task | Points | Priority | Role |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-01 | Register with email, password strength check & bcrypt hash | 3 | High | Backend |
| Sprint-1 | User Authentication | USN-02 | Dual-token login (15m access + 7d httpOnly refresh cookie) | 3 | High | Full Stack |
| Sprint-1 | Security | USN-03 | Brute-force protection: 15-min lockout after 5 wrong attempts | 2 | High | Backend |
| Sprint-2 | Hotel Discovery | USN-05 | Search by destination city, dates, and live room availability | 3 | High | Full Stack |
| Sprint-2 | Hotel Discovery | USN-06 | Filter by price slider, star rating, property type & amenities | 3 | High | Frontend |
| Sprint-2 | Hotel Details | USN-07 | Photo gallery, room categories, policies & verified reviews | 2 | High | Frontend |
| Sprint-3 | Overbooking Engine | USN-08 | Atomic 10-minute room hold with live countdown timer | 5 | Critical | Backend |
| Sprint-3 | Pricing & Billing | USN-09 | Server-calculated breakdown: base price + 12% GST - coupon | 3 | High | Full Stack |
| Sprint-3 | Payments | USN-10 | Razorpay checkout simulation with HMAC-SHA256 verification | 5 | Critical | Full Stack |
| Sprint-3 | Booking Lifecycle | USN-11 | My Bookings hub with automated 48h/24h cancellation refunds | 3 | High | Full Stack |
| Sprint-4 | Staff Operations | USN-12 | Hotelier portal: daily arrivals and 1-click Check-in/Check-out | 3 | High | Full Stack |
| Sprint-4 | Admin Governance | USN-14 | Admin dashboard: revenue KPIs, occupancy % & user role control | 3 | High | Full Stack |
| Sprint-4 | AI Concierge | USN-15 | Catalog-grounded RAG assistant with Google Gemini integration | 5 | High | AI / Backend |